# CS 250 : Sprint Review and Retrospective

## Jeremy Pauley

Introduction

As Scrum Master for ChadaTech's pilot implementation of Scrum Agile development, one of my responsibilities was helping the team reflect on both the product we developed and the process we used to develop it. While the primary objective was to create the SNHU Travel application, this project also served as an opportunity to evaluate whether Scrum could provide meaningful advantages over the waterfall methodology that ChadaTech has traditionally used.

Throughout the project, I had the opportunity to view development from several different Scrum roles, which provided valuable insight into how Agile teams collaborate, adapt, and deliver value. Looking back, the most important lesson was not simply that the team completed the project. It was seeing how communication, continuous feedback, and adaptability allowed the team to respond effectively to changing requirements while maintaining focus on customer needs. This retrospective summarizes those experiences and evaluates whether Scrum should play a larger role in ChadaTech's future development efforts.

Applying Scrum Roles

One of the strongest aspects of Scrum was how each role contributed to project success while remaining connected to the rest of the team. As Product Owner, I worked to understand stakeholder expectations and translate those needs into user stories that could guide development. This helped ensure the team focused on delivering features that provided value to travelers rather than simply implementing technical functionality. The Scrum Master role helped maintain alignment throughout the project by facilitating communication, supporting Scrum events, and helping the team address obstacles before they became larger issues.

The Developer role reinforced the importance of collaboration and adaptability. Requirements changed during development, and success depended on maintaining communication with both the Product Owner and Product Tester. The Product Tester role demonstrated that quality is not something evaluated only at the end of development. Instead, testing became part of the ongoing conversation as requirements were clarified and acceptance criteria were refined. Looking back, the greatest benefit of these roles was how interconnected they were. Rather than working independently and handing work off from one phase to another, team members remained engaged throughout the process. This created a level of collaboration that would have been much more difficult to achieve in a traditional waterfall environment.

Completing User Stories

The Scrum approach proved especially valuable when turning stakeholder requests into completed functionality. User stories provided a common understanding of customer needs while helping the team stay focused on the value each feature was intended to deliver. Throughout the project, user stories were discussed, refined, prioritized, developed, and tested through multiple Scrum events rather than being finalized once and left unchanged.

One of the greatest advantages of this process became apparent when stakeholder priorities shifted toward wellness focused travel experiences during development. Originally, many of the user stories focused on destination recommendations, travel information, and helping users discover vacation opportunities. As additional stakeholder feedback was gathered, wellness travel became a higher priority. Because the project was being developed using Scrum, the Product Owner was able to update priorities within the backlog, refine existing user stories to reflect the new direction, and communicate those changes to the development team without significantly disrupting progress.

This flexibility allowed the team to build upon existing work rather than start over. By the time development began, the team had already invested time in discussing expectations, clarifying requirements, and identifying potential concerns. Under a traditional waterfall approach, changes of this nature would likely have required revisiting completed requirements documentation and modifying project plans before development could continue. Instead, Scrum allowed user stories to evolve alongside stakeholder needs, ensuring the final product remained aligned with customer expectations throughout development.

Handling Interruptions and Changing Requirements

One of the biggest challenges in software development is maintaining momentum when priorities change. During the SNHU Travel project, the shift toward wellness-focused travel experiences required the team to adjust its plans while still continuing development. What stood out was not simply that the requirements changed, but how the team was able to respond without losing focus on the overall project goals.

Because Scrum organizes work into short sprint cycles, the team was able to evaluate the new direction during planning and refinement activities rather than waiting until the end of development. The Product Owner reprioritized backlog items, developers identified areas that would be affected by the change, and testers adjusted their validation plans to account for the new requirements. This allowed the team to incorporate stakeholder feedback while continuing to make measurable progress.

In a traditional waterfall environment, a significant change in direction often occurs after requirements have already been approved and development plans have been established. As a result, teams may need to revisit documentation, revise project schedules, and rework previously completed deliverables before moving forward. Scrum provided a more flexible approach by allowing the team to adapt incrementally. Rather than viewing the change as a disruption, the team treated it as new information that could be incorporated into future sprint work. This experience demonstrated how Scrum supports project completion even when priorities evolve throughout development.

Communication and Collaboration

One factor that contributed most to the success of the project was communication. Every role relied on regular conversations to maintain alignment, clarify expectations, and address issues before they became larger problems. Scrum events created structured opportunities for these discussions, while direct communication between team members helped fill gaps when additional clarification was needed.

One example came from the Product Tester communication created during the project. In that message, the tester requested clarification regarding recommendation logic, destination rankings, budget filtering requirements, and expected system behavior. Rather than making assumptions about how the application should function, the tester sought additional information to ensure test cases accurately reflected stakeholder expectations. This helped reduce ambiguity and improved the overall quality of the testing process.

A second example came from the Developer communication created after the project direction shifted toward wellness-focused travel experiences. The communication requested clarification regarding approved destinations, updated descriptions, user interface expectations, and testing requirements before implementation began. By addressing these questions early, the team reduced uncertainty and minimized the likelihood of rework later in the sprint.

What made these communications effective was the team's willingness to seek clarification before proceeding with development or testing activities. Scrum encourages transparency, and throughout the project team members consistently chose clarification over assumption. This created stronger collaboration, improved trust among team members, and helped ensure that completed work remained aligned with stakeholder expectations.

Organizational Tools and Scrum Principles

The project reinforced that tools are most effective when they support communication and collaboration. Throughout development, user stories helped maintain focus on customer value while the product backlog provided visibility into priorities and upcoming work. Sprint Planning sessions relied heavily on the backlog to help the team establish achievable sprint goals and determine which user stories would provide the most value during the upcoming sprint. Daily Scrums increased transparency by allowing team members to communicate progress and identify obstacles, while Sprint Reviews created opportunities for stakeholders to provide feedback on completed work. Retrospectives then allowed the team to reflect on lessons learned and identify opportunities for improvement.

One lesson that stood out during this pilot project was that Scrum is not dependent on any particular software platform. While tools such as Jira and Microsoft Planner are commonly used to organize work, the same principles can be supported through Kanban boards, shared spreadsheets, whiteboards, sticky notes, or other visual planning methods. The value comes from making work visible and creating a shared understanding of priorities rather than from the tool itself. Whether a team uses enterprise software or a whiteboard in a conference room, the goal remains the same: helping everyone understand what work is planned, what work is in progress, and what obstacles need attention.

Tools such as Jira, Planner, Kanban boards, and visual task boards support Scrum events by making information accessible to the entire team. During Sprint Planning and backlog refinement activities, they help organize user stories and maintain alignment with stakeholder priorities. During Daily Scrums and Sprint Reviews, they act as information radiators by making progress visible and encouraging productive conversations. More importantly, these tools support the Scrum principles of transparency, inspection, and adaptation. While the tools themselves are useful, their real value comes from supporting meaningful communication and helping the team remain aligned throughout the development process.

Evaluating the Scrum Agile Approach

After reflecting on the project, I believe the strongest argument for Scrum comes from its ability to keep teams focused on learning, collaboration, and adaptation. Throughout the SNHU Travel project, stakeholders remained involved in the development process, allowing feedback to be incorporated before significant time and effort were invested in the wrong solution. The framework also encouraged frequent communication, helping the team identify misunderstandings and respond to changing priorities more effectively than a traditional waterfall approach would likely allow.

At the same time, Scrum is not without challenges. The framework requires active participation from stakeholders and team members, and the increased communication can feel demanding compared to more rigid project structures. Teams that are unwilling to collaborate or adapt may struggle within an Agile environment. Scrum also requires discipline to ensure meetings remain productive and focused on their intended purpose.

Despite these challenges, the advantages consistently outweighed the drawbacks throughout this project. The ability to refine requirements, gather continuous feedback, and adjust priorities allowed the team to remain focused on customer value while responding effectively to change. These benefits were demonstrated repeatedly throughout development and contributed directly to the project's success.

Was Scrum the Best Approach?

Based on the results of this pilot project, I believe Scrum was the best methodology for the development of the SNHU Travel application. The project involved evolving requirements, ongoing stakeholder involvement, and changing priorities, all of which align closely with the strengths of Agile development. Scrum provided a structure that encouraged communication, collaboration, and adaptability while still maintaining accountability and progress.

Had this project been managed using a traditional waterfall approach, many of the changes encountered during development would likely have required additional documentation, formal change management processes, and greater rework. Instead, Scrum allowed the team to respond to those changes naturally while continuing to move forward. For projects where customer needs may evolve over time, the lessons learned from this pilot strongly suggest that Scrum provides meaningful advantages over a strictly waterfall based approach.

Conclusion

The SNHU Travel project provided ChadaTech with an opportunity to evaluate Scrum in a practical development environment. The framework demonstrated its ability to support collaboration, encourage continuous feedback, and help teams adapt to changing requirements. While Scrum requires commitment, communication, and active stakeholder participation, the benefits consistently outweighed the challenges.

Based on the experiences and outcomes of this pilot project, I believe Scrum offers significant advantages for projects involving evolving requirements and customer collaboration. For those reasons, I would recommend that ChadaTech continue exploring broader adoption of Scrum Agile practices across future development teams.